# Risk Documentation

# Interactive House Project (Device Subgroup)

# Revision History

| Date | Version | Description | Author |
| --- | --- | --- | --- |
| 2026-02-07 | 1.0 | Initial Risks | Patrick Nordahl, Tony Nguyen |
| 2026-02-28 | 1.2 | Added R5 Communication Failure Risk | Patrick Nordahl |
| 2026-03-15 | 1.3 | Added prevention strategies for concurrency and race conditions. | Tony Nguyen, Patrick Nordahl |
| 2026-04-13 | 1.4 | Added R6 Audio Playback Blocking System Execution | Sergej Macut |

# Risk List

| Risk Description | Priority |
| --- | --- |
| R1. Changing requirements during the project | High |
| R2. Issues with integration between device simulations and other system components | High |
| R3. Limited Experience with certain technologies used in the project | Medium |
| R4. Scope Expansion | High |
| R5. Communication Failure / Race Conditions between Device and Gateway | Critical/High |
| R6. Audio Playback Blocking System Execution | Medium |

# Risk Handling Plans

### R1

Risk description

As the project progresses, the understanding of device behavior and system interaction might improve, leading to changes in the initial requirements definitions.

Probability: High

Impact: Medium

Handling Plan:

Requirements will be treated as a living document and updated as the project progresses.

### R2

Risk Description:

Integration issues might arise between the simulated devices and other system components due to mismatched assumptions or interface definitions

Probability: Medium

Impact: High

Handling Plan:

Early alignment on interfaces and incremental integration testing will be used to reduce integration risks

### R3

Risk Description:

The subgroup may have limited prior experience with certain technologies used for the project, which may slow development or cause implementation issues

Probability: Medium

Impact: Medium

Handling Plan:

The group will implement functionality incrementally and validate each step before proceeding, reducing the risk of major implementation issues.

### R4

Risk Description:

There is risk that additional features or devices are introduced beyond the initial defined scope, increasing complexity and development effort

Probability: Medium - High

Impact: High

Handling Plan:

Clear prioritization of essential requirements will be maintained, and scope changes will be evaluated and agreed upon by the group before implementation.

### R5

Risk Description:

Serial communication between the Arduino and Gateway may fail, become unstable or transmit corrupted data, leading to "Race Conditions" where the system becomes inconsistent and suffers state or loss of sensor information.

Probability: Medium

Impact: High

Handling Plan:

Structured message formatting and incremental communication testing will be implemented. The device will maintain a safe local state to avoid crashing in the case of communication failure.

- Non-blocking Execution: Implement a logic loop using millis() instead of delay() to ensure the Arduino is always "listening" to the Serial port and clearing the buffer continuously.

- State-Based Validation (Idempotency): The Arduino firmware must check the current physical state of a component (e.g., is the LED already ON?) before executing a command to prevent redundant toggling or "flickering" caused by multiple user inputs.

- Command Serialization: Rely on the Gateway/Middleware (Subgroup 1) to queue incoming requests, ensuring only one state-change command is transmitted to the Arduino at a time.

- Status Feedback Loop: The device will transmit a confirmation signal back to the Gateway after every successful state change to synchronize the frontend UI with the actual hardware state.

R6

Risk Description:
 The implementation of buzzer-based audio playback may introduce blocking behavior in the Arduino program (e.g., through the use of delays), which can prevent timely sensor readings and disrupt communication with the gateway. This may lead to reduced system responsiveness or missed events during melody playback.

Probability: Medium

Impact: Medium

Handling Plan:
 Audio playback will be implemented with consideration for non-blocking execution to ensure that core system functionalities remain responsive.

- Non-blocking Timing Logic: Use millis()-based timing instead of long delay() calls where possible to allow concurrent execution of other system tasks.

- Short Audio Sequences: Keep melodies relatively short to minimize system interruption.

- Incremental Testing: Continuously test system responsiveness during playback to ensure no critical functionality is affected.

- Fallback Behavior: Ensure that critical system actions (e.g., safety-related triggers like gas detection) can interrupt or override ongoing audio playback if necessary.